Meeting with Dean Feldman-20260813_181346-Meeting Recording

13 August 2026, 04:13pm

10m 38s

Dean Feldman started transcription

Dean Feldman   2:14
Okay, are we ready? Who wants to start?

ben swartz   2:16
Yeah, I'll go happy to go. OK, so since Tuesday, my...
Biggest thing was definitely the database, but that's done, thank God. So the database, the new database is up and running, and it should, it's not should be, it's enough space for us, so that it won't be a problem, and I've sent the new credentials, and anyone doesn't, they're not working for you.
It is just confusing because we're going to have, we now have to, we're going to keep both the laugh, one for the auth and one for the super bay, one for the database. If you want to move over, we can, we just have to change a few credentials. I don't really see why we need to do that because that's just like it really works without, I don't think we need to change, like delete the other one. So that's what I did up until today.
And then, and it's all it's working the same ingestion and the migration features all work, but what I'm going to be doing next is issue number forty-nine ; it's to execute delivery submission schema successfully. It's basically just...
At the moment, it's just sort of been testing a top script with script inside, but I'm going to be working on a proper schema for us to do it by things can be, yeah, that can be put into the database accurately and properly. Why I'm doing this is because it blocks up three or four other issues. The submission endpoint, rejection messages, the...
the statistics and putting up new statistics, the upload interface. So it blocks quite a bit. None of them are particularly big, but this is just blocking. So that's what I'll be working on until the next sprint and my blockers are nothing at the moment.

Dean Feldman   4:00
I'll go next. What I worked on, I made our first Azure deployment of the back end and the front end. It was giving me some troubles, but then it magically worked because that's how Azure is. So, you know, that's done.
No block is currently what I'm going to work on next, is just work through my issues that I've assigned myself. But yeah, nothing really to report on, just carrying on.

Gabriel Raz   4:36
I'm going to be working on the authentication side. I'm going to be working on the admin role and the requesting feature where you request to be able to submit data. I'm just going to ask you guys a few questions about like how you'd like the, what do you think the human verification should be?
like RD or whatever, but yeah, I'll keep in contact about that.

Nadav Sundy   5:06
Okay, I'm going to pretty much was working on 1st was researching some database alternatives, but otherwise it was pretty blocked then by Ben switching over. And then I'm going to be working on just the front end for like the role approvals as well as the submitting data portal page.

Shayna Unterslak   5:27
Okay, so what I worked on is I call us up to date with documenting our past sprint meetings and scrums and client meetings and the tech stack documentation. And in the next sprint, I'm going to start with the back end of the submission flow.

liora rosenberg   5:48
So what I did from Tuesday is I just did issue I think 29 and it was just basically making a formal declaration of we're doing cricket and why we're doing T20 to just formalise that. And then we also went to the lecture this morning and I didn't realise how important actually the wording and documentation is going to be.
He wants us to really say like, why are we using Postgre and then give an explanation exactly why and a reason. So it can't be like, this is what we're using. It needs to be like, this is what we're using and the motivation for that. So I'm going to have to really work on documentation and make sure it's like up to scratch.
That's what I'm going to have to do and then obviously, hopefully that we can all work it out when the CRCD is all working again.

Shayna Unterslak   6:41
Yeah, to add to what Liora said, he said if any, if you use anything and it's not documented and he figures it out, you will lose a lot of marks instantly. So just make sure as you go in, you're all documenting because then I guess we're causing ourselves less errors. And also something we need to do, I'll make an issue for it is
Every.
component has to have a read me and a how to set up inside it. So he said that like the documentation one and the database one and the front end one all have to have how to set up that section as well as one for the entire repo. And so we just have to like add that all and keep it up to date.

liora rosenberg   7:18
I think Dean has done that though. I think like when you actually go look in your folders, there is a read me for every single one. I mean, I don't know if they pulled out correctly, but they are there.

ben swartz   7:20
Yeah.

Shayna Unterslak   7:20
Yes.
Yeah.
Some, yeah, most of them are there.

ben swartz   7:29
Yeah, today I was.
Well, there is that all for, I'm saying, for you say specifically for sprint one of the final product, as in will there be more?

liora rosenberg   7:36
for like throughout the whole thing, but he did say like document like documentation for this one, he's going to be quite strict.

Shayna Unterslak   7:36
Sprint one.

Dean Feldman   7:38
Yeah, and most of them.

ben swartz   7:43
Yeah, that's what I'm saying. So he's saying he's being constricted on this specific sprint.

Shayna Unterslak   7:44
So.
Yeah, so what he said is he said...

liora rosenberg   7:47
Yeah, but then he was like, like that, whatever.

Shayna Unterslak   7:50
Yeah, I said if it's in the Sprint 1 rubric, you'll get marked for it in Sprint 1, but then again at the end of the project that you've done it also in Sprint 2 and Sprint 3 and Sprint 4, even though they're not marked for it then specifically. So we have to do it now and then we have to consistently keep it. I'll also translate my handwriting on what I wrote on the rubric at some point and send it to you so you can all understand and see what you wanted.

liora rosenberg   8:09
Ohh.
Thanks, Shay.

Dean Feldman   8:13
Yeah, I think maybe the biggest block is just getting a front end next for like all the stats. Do we have to get the stats working for the sprint?

ben swartz   8:15
Thank you.
Not according to the rubric.

Shayna Unterslak   8:23
Sprint a week.

Dean Feldman   8:26
Sprint, 25th of August, or in everyone days.

Shayna Unterslak   8:30
I don't know, like theoretically, we said we wanted to, but like if we don't, no one's going to, that's what he spoke about in class today. He said, what did he call it? He said we have to have all supporting things done by the end of a sprint. So that means like authentication and like your database has to be set up and I wrote it down, I'll look at these exact words, but all the supporting thing has to be done. And sprint two, what has to be done is the core stuff. So we're actually ahead on the core stuff.

ben swartz   8:34
Yeah, I...

Dean Feldman   8:34
Because I did the stats earlier.

Shayna Unterslak   8:53
For some some things, but we just have to cheque that we do all the support in like blocking things.

ben swartz   8:58
I think most of the supporting staff are all done, as in like.

Dean Feldman   9:00
Yeah, it's all done now. I think I'll be working on it's just the full functionality.

ben swartz   9:03
But voting is a CRCG that we're waiting for, which is, that's not our fault that's blocked. Yeah. Yeah, but it, it, it, or if you're able to get, like, just even give it to chat A.R. to just rather transcribe what he said today, because then we can all put it in the...

Dean Feldman   9:07
Yeah, we can't do anything about that.

Shayna Unterslak   9:09
Yeah.

ben swartz   9:22
our project routes and then the documentation will be correct moving forward.

Shayna Unterslak   9:26
Yeah, I'll do it this afternoon, tomorrow.

Dean Feldman   9:28
We can, we can do, yeah, we can add a file and then when Codex and Claude Code runs through it, it will just read all the files.

ben swartz   9:29
Okay.

Shayna Unterslak   9:31
Baby.

ben swartz   9:32
Yeah.

Shayna Unterslak   9:35
Yeah, well, on local, we don't want it on the repo.

ben swartz   9:35
Cool.

Dean Feldman   9:39
What?

Shayna Unterslak   9:40
Because it's not, it won't be like, do this, do that. It's to get all the marks, route this. I don't think we need to put it there.

Dean Feldman   9:47
Doesn't matter, we can delete it after.

Shayna Unterslak   9:50
Yeah, fine. Okay. Well, we just need CRCD because when that comes, I know what's going to happen. They're going to spend hours debugging and only one person's going to really be able to do it because I'm not going to be able to push because CR and CD will be blocking that.

Dean Feldman   9:56
Ugh.
Oh well, I guess we move on. We'll see anything.

Shayna Unterslak   10:04
Gonna be fun.
It's going to be fine. Also, yeah, please just make sure you're testing locally before you push so that we have as few errors as possible.

Dean Feldman   10:15
Okay, cool. I think that's it. See you guys.

Shayna Unterslak   10:17
Okay.
Bye, guys.

ben swartz   10:19
Thanks, guys.

Gabriel Raz   10:19
Awesome. Thank you. Everyone have a good night. Cheers.

Dean Feldman   10:20
Yes.

liora rosenberg   10:20
Oh, God, thanks.

Dean Feldman stopped transcription